## Slide 1
Test Automation Plan – Cyber Security Upgrades

## Slide 2: Current Status
Totally 28 Applications are in scope for Cyber security testing
18 Applications have automated regression pack
10 Applications needs automated regression pack to be created
By reusing 18 existing packs, we can save 3614.82 £
Details | No of Applications | Cost Savings (£)
Total No of Applications | 28 | 
Total Regression Pack Available | 18 | 3614.82
To be Automated | 10 | 

## Slide 3: Automated Regression Pack To be Created
Review the Test Coverage with BA
Automation feasibility analysis for the cyber security test cases
Create the automated test cases based on the application priority
Projected effort savings of 52hrs and cost saving of £900 per execution
Application | No of Applications | No of Cyber Security Test Cases
UI | 7 | 124
API | 3 | Design in Progress
Total | 10 | 124+API Test Cases
Application | No of Applications | No of Automated Regression Test Cases | No of Cyber Security Test cases
UI | 13 | 416 | 179
API | 5 | 127 | 129
Total | 18 | 543 | 308
Available Automated Regression Pack Details
Coverage analysis for already available automated test cases
Review the Test Coverage with BA
Update the automated regression pack based on BA review
Automation feasibility analysis for the cyber security test cases
Add the automated test cases to the existing pack based on the application priority
Projected effort savings of 300hrs and cost saving of £6000 per execution

## Slide 4: Appendix

## Slide 5: Available Automated Regression Pack Analysis
App IDs | Application Name | Status | Automated Regression TC count | Cyber Security TC coun | PCI | Priority | ETA | 
1562 | UKCS Investigator Online 2 - IOL (CEMS platform) | Not Completed | 38 | 60 | Y | High | Yet to Plan | 
1614 | SCEMS | Not Completed | 105 |  | Y | High | 3/7/2020 | 
1630 | Autotrace Plus (CEMS back end) | Not Completed | 17 | 34 | N | Low | Yet to Plan | 
1683 | UKCS Tesco (AVS/CV2) | Not Completed | 5 | 5 | Y | High | 26/6/2020 | 
1740 | Collections Information Service | Not Completed | 10 | 27 | N | Low | Yet to Plan | 
1851 | CEMS BDR | Not Completed | 17 | 28 | N | Low | Yet to Plan | 
1991 | UKCS CitizenView Plus (CEMS Platform) | Completed | 24 | 24 | N | Low | Yet to Plan | 
2133 | Delphi Select | Dev In Progress | 12 | 138 | Y | High | 10/7/2020 | 
2219 | Data Request Proxy (DRP) | Not Completed | 4 | 4 | Y | High | 26/6/2020 | 
2266 | Experian ACDC Web service | Not Completed | 1 | 4 | N | Low | Yet to Plan | 
7271 | UKCS CEMS Blueprint (Virgin Money) | Dev In Progress | 47 | 64 | Y | High | 1/7/2020 | 
7272 | Blueprint (Wesleyan Bank) | Not Completed | 39 | 56 | N | Low | Yet to Plan | 
7273 | Blueprint (Sulco Services) | Not Completed | 39 | 56 | N | Low | Yet to Plan | 
7274 | Blueprint (Scottish Power) | Not Completed | 38 | 56 | N | Low | Yet to Plan | 
7275 | Blueprint (Green Deal Finance) | Not Completed | 40 | 56 | N | Low | Yet to Plan | 
7276 | Blueprint (Credit Union Company) | Not Completed | 40 | 56 | N | Low | Yet to Plan | 
8116 | eCV2 | Completed | 25 | 36 | N | Low | Yet to Plan | 
9164 | Experian Evaluate | Completed | 42 | 26 | Y | Medium | Yet to Plan | 
Totally 18 Applications have already automated regression pack. These Regression packs can be reused after environment set up
7 PCI Applications are identified for coverage Analysis and Regression Pack Update.
6 PCI Applications have High priority for regression testing
Pen Test is completed for 1 PCI Application have Medium priority
11 Non PCI Applications have Low priority.

## Slide 6: Automated Regression Pack Creation
App IDs | Application Name | Security Testing Status | Cyber Security Regression Test Cases | PCI | Priority | ETA
1560 | eBureau Data Review | Not Completed | 18 | Y | High | Yet to Plan
1603 | eCabinetview (eSeries .net platform) | Not Completed | 37 | N | Low | Yet to Plan
1605 | UKCS e-ConsumerView | Dev In Progress | 24 | Y | High | 10/7/2020
1606 | UKCS e-ConsumerView Ireland | Dev In Progress | 21 | Y | High | 17/7/2020
1608 | Forceview (eSeries .net backend) | Not Completed | 17 | N | Low | Yet to Plan
1992 | Payment Gateway (UK) | Not Completed | NA | Y | Medium | Yet to Plan
8203 | WASP Certificate Enrolment Portal | Not Completed | 5 | N | Low | Yet to Plan
8206 | WASP Certificate Conversion Site | Not Completed | 2 | N | Low | Yet to Plan
8925 | Delphi Select and Apigee | Not Completed | 14 | Y | High | Yet to Plan
9238 | Delphi Select & Experian One API's | Not Completed | NA | Y | High | Yet to Plan
Totally 10 Applications needs automated pack to be created
6 PCI Applications are identified for initial scope for automation
130 test cases are in scope for automation
4 PCI Applications have High priority for regression testing
2 PCI Applications have Medium priority for regression testing
4 Non PCI Applications have Low priority for regression testing

## Slide 7: Thank You