## Slide 1
DCI – Test Maturity - Path to Test Maturity, Tasks & Timelines

## Slide 2: Path to Maturity - APOLLO
Testing Area | Current Level | Target Level | Action Item | Target Date | Owner | Status
Test Data | Test data is partially available or can be fabricated as per test scenarios | Full test data coverage for all testing (Functional/NFT/Regression/UAT/E2E) | Identify QAT test data gaps and share with Alan Hopkins Apollo to become self sufficient with UAT account configuration | 30-Jun-2021 This target date may change based upon PCT team’s availability to provide trainings | Kingsly Bose Stuart Williams | 
UAT | UAT is performed but not necessarily by Business/ Client & overlapping QAT/UAT | UAT is mandatorily performed by Business/Client executing real world business scenarios | Adoption of UAT RACI document | 31-Mar-2021 (For existing products) | Deepa Pillai | 
Regression Testing | Regression testing is performed mandatorily but coverage is less than agreed % | Regression Test coverage meets the agreed % and pack is frequently reviewed and updated | Create Regression pack for eCV2 | 30-Apr-2021 This target date may change based upon Apollo priority and EV development | Kingsly Bose/ Deepa Pillai | 
E2E Testing | E2E testing is performed but no process is defined and followed | E2E testing process is streamlined-system flow, test data, test coverage, coordination | Process improvement | 31-Apr-2021 | Deepa Pillai | 
Automation | Automation is 80% or more | Automation is 100% & regular checks to Automation coverage | Complete eCV2 Automation | 31-Jun-2021 | Deepa Pillai / JP | 
DevOps | Application deployment is partially Automated | CI/CD pipeline is fully automated and integrated with software infrastructure. | This will be ensured from next new product (non-legacy) | TBD | Stuart Williams | 
Metrics & Reports | Standard reports are defined and followed | Report generation is automated & are analysed & improved | Process improvement | 31-Mar-2021 | Deepa Pillai | 

## Slide 3
Path to Maturity - ASCEND
Testing Area | Current Level | Target Level | Action Item | Target Date | Owner | Status
Test Strategy/Policy | Centralised test strategy with partial adoption | Fully adapted centralised test strategy with regular reviews | Test Strategy document will be updated | 31-Jan-2021 | Bhupeshwar/Praveen | 
Test Environment | TEST Env. is available but shared between Testing stages | Dedicated environments are available for DEV/QAT/UAT/Perf. as per requirement & purpose. | This is not critical and not impacting work. No plans to get dedicated TEST environment | -- | Andrew Tomlins/ Mike Holden | 
UAT | UAT is performed but not necessarily by Business/ Client & overlapping QAT/UAT | UAT is mandatorily performed by Business/Client executing real world business scenarios | UAT performed by business on a risk-based approach as agreed with ACoE and Product Owner.. No improvement plan. | -- | Andrew Tomlins | 
Defects Management | Defects are logged and tracked in tools and defects SLAs are well defined based on Priority and Severity | Trend analysis of defects metrics and patterns to implement defect prevention | Trend analysis of defects will be performed | 31-Jan-2021 | Bhupeshwar/Praveen | 
Automation | Automation is 80% or more | Automation is 100% & regular checks to Automation coverage | Ensure 100 % Automation of repeatable tests. | 31-Mar-2021 | Andrew Tomlins | 
DevOps | Application deployment is partially Automated | CI/CD pipeline is fully automated and integrated with software infrastructure. | Automate CI/CD pipeline fully | 30-Jun-2021 | Andrew Tomlins | 
Metrics & Reports | Standard reports are defined and followed | Report generation is automated & are analysed & improved | Process improvement | 31-Mar-2021 | Deepa Pillai | 

## Slide 4
Path to Maturity – CYBER SECURITY
Testing Area | Current Level | Target Level | Action Item | Target Date | Owner | Status
Methodology | Following Agile methodology partially | Has acquired maturity/mastery in Agile methodology | The JIRA KANBAN board will be updated and followed | 28-Feb-2021 | Manickrajan | In Progress
Test Strategy/Policy | Centralised test strategy with partial adoption | Fully adapted centralised test strategy with regular reviews | The Test Strategy document will be updated by Test Lead and it will be reviewed by Project Manager and Business Analyst. | 31-Jan-2021 | Manickrajan | In Progress
Test Estimation | Test Estimation technique is defined but not consistently followed | Test Estimation technique consistently followed & Estimation accuracy is measured after each Sprint for improvement | Estimation will be provided for each story and tasks by the Cyber Security team once the Kanban board is set up | 31-Mar-2021 | Manickrajan | In Progress
Quality Gate Reports | QGR is a mandatory deliverable after each testing stage | QGR is approved and is mandatory for Go No-Go decisions | QGR Report Prepared by Test Lead and it will be approved by Project Manager, BA and Dev Lead. | 28-Feb-2021 | Manickrajan | In Progress
Automation | Automation is 80% or more | Automation is 100% & regular checks to Automation coverage | Automation Pack coverage will be reviewed periodically and updated. But some security test cases are not feasible for automation due to the technical reasons. | 30-Apr-2021 | Manickrajan | In Progress
Metrics & Reports | Standard reports are defined and followed | Report generation is automated & are analysed & improved | Process improvement | 31-Mar-2021 | Deepa Pillai | 

## Slide 5: Path to Maturity - EXPERIAN HUB
Testing Area | Current Level | Target Level | Action Item | Target Date | Owner | Status
Accessibility Testing | Accessibility Testing is partially done and manually | Full adoption of Accessibility testing & tools are being used | Evaluate Accessibility testing tools | 30-Jun-2021 | Rahul | 
Automation | Automation is 80% or more | Automation is 100% & regular checks to Automation coverage | Ensure 100 % Automation coverage | 31-Mar-2021 | Rahul | 
DevOps | Application deployment is partially Automated | CI/CD pipeline is fully automated and integrated with software infrastructure. | Automate CI/CD pipeline fully | 30-Jun-2021 | Ken Roberts | 
Metrics & Reports | Standard reports are defined and followed | Report generation is automated & are analysed & improved | Process improvement | 31-Mar-2021 | Deepa Pillai | 
*** Since Experian Hub is currently busy with HSBC deadlines, the above timelines will be revisited in Jan 2021.

## Slide 6: Path to Maturity - NIKE
Testing Area | Current Level | Target Level | Action Item | Target Date | Owner | Status
Test Data | Test data is partially available or can be fabricated as per test scenarios | Full test data coverage for all testing (Functional/NFT/Regression/UAT/E2E) | Risk is available in RISK log and is accepted. Mitigation is in place and no improvement is planned | -- | Carol Beaton | 
Test Estimation | Test Estimation technique is defined but not consistently followed | Test Estimation technique consistently followed & Estimation accuracy is measured after each Sprint | Risk is accepted and High-Level plan is created as a workaround. No improvement plan | -- | Carol Beaton | 
Test Coverage | Test coverage is measured and but is less than agreed % | Test coverage meets the agreed % and is reviewed & approved by Business | Risk is available in RISK log and has been accepted. Action Needed- QA Team will do the UAT and Live connectivity check. | 31- Mar-2021 | Anoop / Bibin | 
UAT | UAT is performed but not necessarily by Business/ Client & overlapping QAT/UAT | UAT is mandatorily performed by Business/Client executing real world business scenarios | Risk is available in RISK log and has been accepted. No improvement plan . | -- | Anoop / Bibin | 
QA Review & Demo | QA review is included in Sprint Demo | QA demos the level of testing, automation and test evaluation at frequent intervals | Arrange for QA reviews. Plan to give demo at the end QAT / UAT. | 31-Dec-2020 | Anoop/Bibin | 
Automation | Automation is 80% or more | Automation is 100% & regular checks to Automation coverage | Automate Splunk tests Utility Creation is in progress. | 31-Jan-2021 | Anoop/Bibin | 
Metrics & Reports | Standard reports are defined and followed | Report generation is automated & are analysed & improved | Process improvement | 31-Mar-2021 | Deepa Pillai | 

## Slide 7: Thank You